## Slide 1: JIRA Agile for Scrum Framework
Trainer: Mai Nguyen

## Slide 2: Course Objectives
At the end of the course, you will acquire sufficient knowledge of JIRA Agile tool and be able to start applying it into your project
Knowledge to gain from the course include:
  Backlog Management
  Sprint Planning / Tracking
  Epic Planning / Tracking
  Version Planning / Tracking
  Working with Issues (Epic, User Story, Task)
  Agile Reports
Notes: Product Owner owns these activities
The team involves in the last activity

## Slide 3: Course Audience and Prerequisite
The course is for everyone who work in a project
Pre-requisites:
  Basic knowledge of Agile Process
Notes: Product Owner owns these activities
The team involves in the last activity

## Slide 4: Assessment Disciplines
Class Participation: 70%
Practice: 30%
Passed Score: 80%
Notes: Product Owner owns these activities
The team involves in the last activity

## Slide 5: Course Administration
In order to complete the course you must
  Sign in the Class Attendance List
  Participate in the course and complete assignment
  Provide your feedback in the End of Course Evaluation
Notes: Product Owner owns these activities
The team involves in the last activity

## Slide 6: Duration and Course Timetable
Course Duration: 3 hours
  Tool Introduction: 2 hours
  Practice: 1 hour
Notes: Product Owner owns these activities
The team involves in the last activity

## Slide 7: Agenda
JIRA Agile Introduction
JIRA Agile with Scrum
Practice
Q & A

## Slide 8: JIRA Agile Introduction

## Slide 9: JIRA Agile Overview
JIRA Agile is
  A tool for Agile framework
  Available as a downloadable package and on-demand service
With JIRA Agile , the team can
  Create and maintain product backlog
  Estimate user stories
  Build a sprint backlog
  Identify velocity
  Visualize team activity
  Report on team progress
JIRA Agile can integrate with Confluence, Bamboo, Jenkins, Git, Stash, Crucible, etc.

## Slide 10: JIRA Agile Concepts
Project Categories
Projects
Components (sub-section)
Versions (milestones)
Issues (Epics, User Stories)
Sub-Tasks
Sub-Tasks
Sub-Tasks
Sub-Tasks
Level 1
Level 2
Level 3
Level 4

## Slide 11: JIRA Agile with Scrum

## Slide 12: Scrum Framework Overview
Pre-game Phase
Create product backlog
Game Phase
Sprint Planning Meeting
Daily Standup Meeting
Backlog Refinement Meeting
Sprint Review Meeting
Sprint Retrospective Meeting
Post-game Phase
Closure
Scrum Roles: Product Owner, Scrum Master, Team (System Administrator, Project Lead, Development Team, etc.)

## Slide 13: Administrative Tasks

## Slide 14: System Administrator – Dashboard
Dashboards is the first screen user see when logging in to the system
Dashboard can be configured to display many different types of information, depending on areas of interest

## Slide 15: System Administrator – Create Project
Create a new project

## Slide 16: System Administrator – Create Project – Select Project Type
Create a Scrum project

## Slide 17: System Administrator – Create Project – Review Workflow
Review a workflow of a selected project type

## Slide 18: Scrum Simplified Workflow
Has three default steps for Scrum boards: To Do, In Progress, Done
Allows issues to be dragged freely between columns
Displays no screens on any transitions – all transitions will happen instantly
Automatically sets a resolution of 'Done' when issues are transitioned to the 'successful' column
Notes: Number of columns is customizable .
Every project uses either a JIRA Workflow or a Simplified Workflow to control the transitioning of issues from one status to another. The workflow determines which statuses are available
Every board can represent one or more projects, however Simplified Workflow can only be used if a board represents a single project. Every project uses either a JIRA Workflow or a Simplified Workflow to control the transitioning of issues from one status to another. The workflow determines which statuses are available.
If your project was created together with a board via the JIRA Agile Getting Started page, it will probably be using a Simplified Workflow. If your project was created via JIRA, it will be using a JIRA Workflow.

## Slide 19: System Administrator – Create Project – Enter Properties
Enter project name, project key, and specify the lead

## Slide 20: System Administrator – User Management
Select User Management to add/edit/delete users

## Slide 21: System Administrator – User Management – List All Users
Display list of all available users

## Slide 22: System Administrator – User Management – Create User
Enter user’s properties to create a new user

## Slide 23: Project Lead – Manage Board
Project lead can configure board properties

## Slide 24: Project Lead – Manage Board
Project lead can configure board properties

## Slide 25: Project Lead – Manage Board – Estimation
Many Scrum teams estimate stories in Story Points, then track tasks using hours
By default, your Scrum board will use Story Points for estimation, and will also use Story Points for tracking
JIRA Agile has the flexibility to set your estimation and tracking statistics differently, depending on what best suits your team

## Slide 26: Project Lead – Manage Board – Working Days
Select Working Days and Non-Working Days

## Slide 27: Project Lead – Project Administration
View Project Administration area

## Slide 28: Project Lead – Project Roles
View Project Roles

## Slide 29: Project Lead – Project Roles – Add an User
Add an user to a selected role

## Slide 30: Project Lead – Version Management
A version is a set of features and fixes released together as a single update to your product

## Slide 31: Project Lead – Version Management…
Add/update/delete versions of a project

## Slide 32: Product Backlog Management

## Slide 33: Product Owner – Manage Product Backlog
Product Owner can add/edit/delete/prioritize product backlog items
Product Backlog: A list of all desired work on the project in terms of user stories

## Slide 34: Product Owner – Create Epic
An epic is essentially a large user story that can be broken down into a number of smaller stories
It may take several sprints to complete an epic

## Slide 35: Product Owner – Create User Story
Create a user story
User Story: A convenient format for expressing the requirement

## Slide 36: Product Owner – Rank (Prioritize) User Story
Drag and drop to prioritize a user story

## Slide 37: Scrum Team – Estimate User Story
Estimating stories in your backlog helps you to predict how long portions of the backlog might take to be delivered
To enter an Estimate for each issue, click the issue key to display the issue details at the right of the screen, then type in the Estimate field.
Estimation is all about Velocity

## Slide 38: Product Owner – Add User Story to Version
Drag and drop a user story to version to at it to a specific version

## Slide 39: Sprint Planning and Tracking

## Slide 40: Scrum Master – Create Sprint
A sprint is a short (ideally two to four weeks) period in which the development team implements and delivers a discrete product increment
Once you have chosen which issues are to be included in your next sprint, you are ready to start the sprint

## Slide 41: Scrum Team – Select Sprint Backlog Items
Drag and drop product backlog items to sprint backlog
Sprint Backlog: An overview of the development work

## Slide 42: Scrum Team – Create Task
Create a task associated with a user story
Task: A specific development work that can be pulled by team member

## Slide 43: Scrum Master – Start Sprint
Enter a sprint properties to start a sprint

## Slide 44: Scrum Master – Start Sprint…
A sprint is started successfully

## Slide 45: Working with User Stories & Tasks

## Slide 46: Scrum Team – Signup for Work
Signup for a work by drag it from To Do and drop to In Progress

## Slide 47: Scrum Team – Update Work Status
Update status of a work

## Slide 48: Scrum Team – Update Work Status…
Log time spent for a work

## Slide 49: Scrum Team – Update Work Status…
Move a work to Done if it is completed

## Slide 50: Agile Reports

## Slide 51: Scrum Team – Access Reports
Agile reports are accessible at anytime

## Slide 52: Scrum Team – Reports Repository
Various reports are available

## Slide 53: Scrum Team – Burndown Chart
Show the actual and estimated amount of work to be done in a sprint
Help you to project the likelihood of achieving the sprint goal

## Slide 54: Scrum Team – Sprint Report
Show the list of issues in each sprint. It is useful for your Sprint Retrospective meeting and also for mid-sprint progress checks
Help you to project the likelihood of achieving the sprint goal

## Slide 55: Scrum Team – Velocity Chart
Show the amount of value delivered in each sprint, enabling you to predict the amount of work the team can commit to in future sprints
Help you to project the likelihood of achieving the sprint goal

## Slide 56: Scrum Team – Version Report
View Version Report

## Slide 57: Sprint Review

## Slide 58: Scrum Master – Complete Sprint
If everything is done, a sprint can be completed

## Slide 59: Scrum Master – Complete Sprint
Complete a sprint
Notes: Review meeting and demo

## Slide 60: Sprint Retrospective

## Slide 61: Scrum Master – Issue Analysis Reports
Issue Analysis Reports should be reviewed during retrospective
Notes: Experience of team members

## Slide 62: Practice

## Slide 63: Environment
URL: http://20.203.132.38:8080
Account:
  Username: student<1-20>
  Password: student<1-20>
Project: My Student Project

## Slide 64: Exercise
Backlog Management
  Create epics
  Create user stories from an epic
  Estimate user stories
  Prioritize user stories
  Create tasks from a user story
  Assign tasks to team member
Sprint Management
  Create sprint
  Assign user stories to a sprint
  Start a sprint
  Update task status
Tracking / Monitoring
  Update user stories / tasks details
  Transit tasks through its statuses
Version Management
  Create version
  Assign user stories to a version
Report
  Complete a sprint
  View Burndown chart
  View Velocity report

## Slide 65: Question & Answer

## Slide 66: Thank You!

## Slide 67: Revision History
Date | Version | Description | Updated by | Reviewed and Approved By
29 Sep 2015 | 1.0 | Initial version | Long Truong | Khanh Lam, Ngoc Do
Aug 2017 | 2.0 | Re-theme a slide deck using DXC template |  | Quang Tran, Long Truong